# Sprint 1 Planning Document

Han Quatro and the Chewbaccas

Darrin Landroche, Dara Lim, Nelli Hovhannisyan, Christian Barton

**Sprint Overview**

For our first sprint, we are focusing on getting the core framework assembled. This will allow us to add the actual functionality in coming sprints. By the end of the sprint we will have the views in place, but filled with fake data.

**Scrum Master:** Darrin Landroche

# Current Sprint Detail

**User Story #1**

Set up initial project

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Task Description | Owner | Est. Time | Act. Time | Done (Y/N) |
| 1 | Create Project | Christian | 30 min |  |  |
| 2 | Create Login App | Christian | 20 min |  |  |
| 3 | Create generic App for Doctor, Patient, and Secretary | Christian | 20 min |  |  |
| 4 | Push project to Git Repo | Christian | 1 hr |  |  |

**User Story #2**

Create generic views for patient

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Task Description | Owner | Est. Time | Act. Time | Done (Y/N) |
| 1 | View upcoming appointments | Nelli | 1 hr |  |  |
| 2 | Schedule Appointments | Nelli | 1 hr |  |  |
| 3 | View Records | Nelli | 1 hr |  |  |

**User Story #3**

Create generic views for secretary

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Task Description | Owner | Est. Time | Act. Time | Done (Y/N) |
| 1 | Create Appointments | Dara | 1 hr |  |  |
| 2 | View Appointments | Dara | 1 hr |  |  |
| 3 | View/Edit patient info | Dara | 1 hr |  |  |
| 4 | Add/Remove patients | Dara | 1 hr |  |  |

**User Story #4**

Create generic views for doctor

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Task Description | Owner | Est. Time | Act. Time | Done (Y/N) |
| 1 | Daily Calendar | Darrin | 1 hr |  |  |
| 2 | Add/Edit Patient Records | Darrin | 1 hr |  |  |

**User Story #5**

Design data models

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Task Description | Owner | Est. Time | Act. Time | Done (Y/N) |
| 1 | User Models (Doctor, Patient, Secretary) | Christian | 3 hrs |  |  |
| 2 | Patient Information | Dara | 2 hrs |  |  |
| 3 | Schedule Information | Darrin | 2 hrs |  |  |
| 4 | Documents | Darrin | 1.5 hrs |  |  |

**User Story #6**

Create CSS Standards

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Task Description | Owner | Est. Time | Act. Time | Done (Y/N) |
| 1 | Create Color Chart | Darrin | 1 hr |  |  |
| 2 | Sidebar component | Nelli | 30 min |  |  |
| 3 | Header component | Nelli | 30 min |  |  |
| 4 | Calendar component | Nelli | 30 min |  |  |
| 5 | Table component | Nelli | 30 min |  |  |

**User Story #7**

As a user, I would like to be able to login

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Task Description | Owner | Est. Time | Act. Time | Done (Y/N) |
| 1 | Create generic view for login page | Christian | 1 hr |  |  |
| 2 | Initially, just route based on login type given (ie. ‘secretary’, etc.) | Christian | 2 hrs |  |  |